Sprint 1

Dagan Hemker, Colin Zhou, Mya Shanahan, Peilan Zhang, Qingyang Liu

Trello Board

<https://trello.com/b/SUWG4Nk3>

JustInMind Prototype

A picture containing graphical user interface

Description automatically generated

User Stories:

#1: As a student user, I want to be able to filter outfit options based on different criteria such as price, climate, color, and gender, so that I can quickly find outfits that match my needs and preferences.

#2: As a first-time user, I want to be able to easily create an account and navigate the platform, so that I can quickly start finding outfit inspiration and ideas.

#3: As a user who is searching for a specific type of outfit, I want to be able to save my favorite outfits to my profile or create a personalized logbook, so that I can easily refer back to them later and keep track of my favorite outfit options.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Story Number | Duration | Priority | Complexity | Lead Person |
| Create Survey | 1 | 3 | 1 | Low | Colin |
| Create Sign Up | 2 | 3 | 2 | Low | Peilan |
| Create Favorites | 3 | 4 | 3 | High | Mya |

Chart, line chart

Description automatically generated

Finished on Tuesday because of exams and spring break.

**Daily Scrum**

**Meeting 1 (2/28/2023)**

Colin

a. What did you do yesterday?

created 1 user story

b. What are you planning to do today?

burndown chart

c. Any problems are you facing?

No

Peilan

a. What did you do yesterday?

created Trello board

b. What are you planning to do today?

record daily scrum meeting

c. Any problems are you facing?

no

Mya

a. What did you do yesterday?

break down user stories

b. What are you planning to do today?

Repo readme doc url to Github

c. Any problems are you facing?

trying to figure out how to create a table in readme doc

Dagan

a. What did you do yesterday?

created 1 user story

b. What are you planning to do today?

updating the trello

c. Any problems are you facing?

It will be messy when everyone is editing the readme doc, so we decided to work on one computer and update the readme doc after we finish everything.

Qingyang

a. What did you do yesterday?

created 1 user story

b. What are you planning to do today?

burndown chart

c. Any problems are you facing?

No.

**Meeting 2 (3/4/2023):**

Colin

a. What did you do yesterday?

started working on html UI elements

b. What are you planning to do today?

continue working on UI elements based on prototypes

c. Any problems are you facing?

No

Peilan

a. What did you do yesterday?

Created prototype in JustInMind

b. What are you planning to do today?

Continue working on prototype

c. Any problems are you facing?

Learning JustInMind

Mya

a. What did you do yesterday?

Edited burndown chart

b. What are you planning to do today?

Continuing to edit the burndown chart

c. Any problems are you facing?

No

Dagan

a. What did you do yesterday?

updated trello board

b. What are you planning to do today?

start creating sign in and sign up

c. Any problems are you facing?

No

Qingyang

a. What did you do yesterday?

Helped Peilan with prototype

b. What are you planning to do today?

Finish prototype and get approval from client

c. Any problems are you facing?

No

**Meeting 3 (3/6/2023):**

Colin

a. What did you do yesterday?

Finished index html

b. What are you planning to do today?

Add app.js with signup and login functions

c. Any problems are you facing?

Getting familiar with javascript

Peilan

a. What did you do yesterday?

Already finished assigned prototype

b. What are you planning to do today?

Assisted others with their tasks

c. Any problems are you facing?

No

Mya

a. What did you do yesterday?

Added to README file.

b. What are you planning to do today?

Updating Trello board

c. Any problems are you facing?

No

Dagan

a. What did you do yesterday?

Assisted others with their tasks

b. What are you planning to do today?

Took final screenshot of the Burndown Chart and finished adding relevant information to the ReadMe Doc.

c. Any problems are you facing?

No

Qingyang

a. What did you do yesterday?

Helped Colin coding index.html

b. What are you planning to do today?

Help Colin to write Javascript code

c. Any problems are you facing?

No

Sprint Review

a. What did you learn from doing our first sprint?

From doing our first sprint, I learned the importance of breaking down user stories into smaller tasks and assigning them to specific team members. I also learned how useful Trello and burndown charts can be for tracking progress and keeping everyone on the same page.

b. What did go well? Why?

We were able to complete all the tasks on time and communicate effectively as a team. We were also able to create a functional homepage that met our user stories. Additionally, communication with our client was smooth and enlightening as she provided helpful suggestions.  
c. What didn’t go well? Why not?

One thing that didn't go well was that we experienced some challenges with our communication and collaboration at times, which led to delays and miscommunications. Additionally, we found it challenging to balance the workload among team members and ensure everyone had an equal opportunity to contribute to the project. We will need to address these issues in future sprints to ensure a smoother and more efficient workflow.

d. How can you make things better next time?

We can assign tasks more evenly among team members and ensure that everyone has an equal opportunity to contribute to the project. Some group members did more work than others.

e. Are you satisfied with what you already completed?

Yes, we are satisfied with what we completed during the sprint. We were able to create a functional homepage that met our user stories and completed all the tasks on time.

f. Which group was invited? What are your observations/notes? Everybody was present?

Group 1 looked over our review and did not see anything that needs to be changed.